KOREA / MVP / LOCAL-FIRST

Genome Companion Korea

Product, Regulatory, Design & Engineering Blueprint

A Korea-first genetic wellness application where a user buys a certified test, imports the result once, and turns the result into a private on-device health profile. The product is designed so the company does not operate a DNA lab and does not maintain a central genomic database.

| Commercial target | Single purchase / test bundle at or below ₩99,000 retail, subject to partner-lab economics. |
| --- | --- |
| Core promise | “Your genetic health profile stays on your phone.” |
| MVP regulatory stance | Certified DTC lab performs the test; app explains approved results and provides evidence-bounded wellness guidance. |
| Audience for this document | Founder, product manager, coding AI, design AI, privacy/security engineer, lab partner, and Korean regulatory counsel. |

Version 0.1 • Prepared 8 August 2026 • Korea regulatory baseline checked against official Korean government sources.

Important: This is a product/regulatory planning document, not a formal Korean legal opinion. A Korean healthcare/privacy lawyer and MFDS classification consultation should sign off before public launch.

EXECUTIVE DECISION

Should this startup be built?

Yes — but the buildable product is narrower and more defensible than “AI predicts every disease from DNA.” The product should be a certified-test companion and private genetic health wallet first, with regulated clinical capabilities added later.

|  | GO — with a controlled launch model The concept is technically feasible and can be structured for Korea. The strongest MVP is: certified DTC lab → user receives result → app imports result → deterministic on-device profile → evidence-bounded wellness explanations. The company should not collect specimens, run sequencing, independently create medical diagnoses, or train a cloud model on customer DNA. |
| --- | --- |

## The one-sentence product

A Korean consumer buys a supported genetic test, imports the lab-issued result into the app, and receives a lifelong, locally stored genetic wellness profile that explains food, lifestyle, and permitted health-related traits without sending the genetic profile to the company’s servers.

## What “works” and what does not

| Question | Answer | Product consequence |
| --- | --- | --- |
| Can the user obtain their own medical records? | Generally yes for records/copies; raw FASTQ/BAM/VCF availability is not guaranteed. | Do not make raw hospital sequencing files a launch dependency. |
| Can the app store genetic results? | Genetic test results are sensitive information under PIPA when the company processes them. | Prefer local-only encrypted storage; separate consent if the company receives/processes them. |
| Can the startup sell/arrange a test? | Use a certified genetic testing partner; DTC testing is subject to certification and test-scope rules. | Lab should remain the testing institution and be clearly identified. |
| Can the app say “you have disease X”? | High legal and safety risk; diagnosis/medical acts and digital medical-device rules can apply. | MVP must avoid diagnosis and treatment decisions. |
| Can it give food/lifestyle suggestions? | Yes more plausibly if framed as general wellness education tied to supported lab results. | Use evidence grades and non-deterministic copy; avoid disease-treatment diets. |
| Can there be no genomic server? | Yes as an architecture choice. | Keep commerce/update services separate from genomic data and telemetry. |

## Founder go/no-go gates

A certified Korean DTC lab partner can provide enough useful, legally supported traits at a wholesale cost that fits the ≤₩99,000 all-in target.

MFDS confirms the intended-use lane (non-medical explanation vs. digital medical/health-support device vs. digital medical device) and the startup completes any required filing/certification.

Every result shown by the MVP can be traced to the partner lab result and a versioned evidence source; the app does not invent new disease risk from raw variants.

The app can operate with zero genotype/trait telemetry and with encrypted local deletion/export controls.

Marketing can be compelling without claiming diagnosis, prevention of a named disease, treatment selection, or “perfect diet from DNA.”

01

Product concept & positioning

Build a health companion, not a lab and not a diagnostic chatbot. The DNA test is an onboarding event; the long-term product is a private, understandable health profile.

## Product thesis

Most consumers do not need another raw genotype viewer. They need a clear answer to: “What does this result mean for me, what can I reasonably do with it, how strong is the evidence, and what should I not conclude?” The product’s differentiation is therefore interpretation UX, privacy, provenance, and durable local ownership — not sequencing technology.

## Recommended positioning

| Category | Personal genetic wellness / private health companion. |
| --- | --- |
| Primary promise | Understand your certified genetic test in plain Korean and keep the profile on your own device. |
| Commercial model | One-time test package / unlock; target all-in retail ≤ ₩99,000. |
| Privacy promise | No central genomic profile database; raw/result data is processed and stored locally wherever technically possible. |
| Scientific promise | Every insight is bounded by the test actually performed and by an evidence grade. |
| MVP audience | Adults in Korea who are curious about nutrition, alcohol/caffeine response, wellness traits and supported genetic health information. |

## The product is NOT

A whole-genome sequencing company.

A replacement for a physician or genetic counselor.

A system that guarantees which diseases a user will develop.

A medication prescriber or dose optimizer in the MVP.

A service that silently uploads customer DNA to an LLM provider.

A database that monetizes genetic information or trains models on it by default.

## Product language that the design system should enforce

| Avoid | Use instead |
| --- | --- |
| “You will get diabetes.” | “This result may be associated with a higher/lower genetic tendency. It does not determine whether you will develop the condition.” |
| “Bad gene / good gene.” | “Variant / trait / evidence level.” |
| “Your perfect diet.” | “Food and lifestyle ideas consistent with this trait and general health guidance.” |
| “AI diagnosis.” | “AI-assisted explanation of your stored result.” |
| “Take / stop this drug.” | “This result may be relevant to medication response. Discuss it with a clinician or pharmacist.” |

02

Korean regulatory operating model

The legal strategy is a product architecture. Features, data flows, copy, and partnerships should be designed around the regulatory lane from day one.

Figure 1. Recommended regulatory feature lanes for the Korean launch.

## Recommended entity roles

| Party | Role | Must not silently become |
| --- | --- | --- |
| Startup | App publisher, consumer UX, local data wallet, approved interpretation layer, commerce/entitlement. | Unregistered genetic testing institution or unlicensed medical provider. |
| Certified DTC lab | Kit, specimen collection process, genetic test, lab quality system, authorized result generation. | Invisible subcontractor whose identity/regulatory status is hidden. |
| User | Purchases/consents, provides specimen to lab, imports/controls own result. | Source of data that can be reused for research without separate permission. |
| Medical advisor | Reviews scientific content, escalation rules, contraindicated claims. | Real-time treating physician unless a proper clinical service is built. |

## Why the lab partnership matters

Korea’s Bioethics and Safety Act requires certification for consumer-direct genetic testing institutions and restricts disease-related genetic testing by non-medical institutions except within specified pathways. The certification framework explicitly considers result analysis, interpretation, communication, and personal-information protection. [L1–L3]

|  | MVP legal posture Do not market the startup as the entity “performing a genetic test.” The certified partner lab should own the test process and issue the authoritative result. The app should import that result and provide a bounded explanation/profile layer. Any plan to independently derive new clinical findings from raw variants should trigger a separate Korean legal + MFDS review. |
| --- | --- |

## Patient access to hospital results

Under Medical Service Act Article 21, a patient may request access to or copies of their own records and providers generally may not refuse without a legitimate reason. This supports a future “import my hospital report” flow. However, the statute does not mean every hospital must provide sequencer-native files such as FASTQ/BAM/VCF; whether those files are part of the releasable record can depend on the hospital/laboratory workflow. [L11]

|  | Product decision Phase 1 must not depend on raw hospital sequencing files. Support a partner-lab structured bundle first; add hospital report import later as a compatibility feature. |
| --- | --- |

## Digital medical-product classification

Korea’s Digital Medical Products Act distinguishes digital medical devices used for diagnosis/treatment/prognosis/treatment prediction from digital medical/health-support devices used for medical support or health maintenance/improvement. MFDS states that the health-support category includes digitally enabled products that monitor, measure, collect or analyze biological signals for health support, and 2026 rules introduced manufacturing/import reporting and performance-certification mechanisms for this category. [L13–L17]

Because a DNA-based health app analyzes biological information for health guidance, the startup should not assume “wellness” means “no MFDS obligations.” Before launch, request an MFDS classification/consultation based on the exact intended-use statement and screenshots. The same code can move categories if the claim changes.

## AI Basic Act

As of July 2026, Korea’s AI Basic Act treats AI used in healthcare systems and medical-device development/use as a potential high-impact AI domain. Providers of high-impact or generative-AI services have transparency duties; high-impact AI may also require risk management, explanation, user protection, human oversight and documentation. Businesses can request confirmation of whether a system qualifies as high-impact. [L18–L22]

|  | AI implementation consequence Even if all inference runs on-device, the startup is still providing an AI-based product/service. Build AI disclosure, model/version documentation, human-reviewed safety policy, and a “why this result appears” explanation into the product from the beginning. |
| --- | --- |

03

Legal & compliance matrix

This matrix translates Korean legal requirements into concrete engineering and product controls. It is intentionally conservative.

| Law / rule | What matters | MVP control |
| --- | --- | --- |
| Bioethics and Safety Act — DTC certification [L1] | Consumer-direct genetic testing institutions require certification covering testing competence, result interpretation/communication and privacy. | Partner only with a certified DTC lab; verify the exact certified test scope in the contract. |
| Bioethics Act — limits on testing [L2] | Non-medical genetic testing institutions face limits on disease prevention/diagnosis/treatment testing; false/exaggerated genetic advertising is prohibited. | Do not independently perform disease genetic testing; keep disease content within partner/regulated scope; legal review all claims. |
| Bioethics Act — consent [L3] | Specimen collection/testing requires written consent and special rules around handling/provision. | Startup should not collect specimen itself in MVP; lab owns consent flow for specimen and test. |
| PIPA Art. 23 + Decree Art. 18 [L4–L5] | Genetic information from genetic testing is sensitive information. | If the company ever receives it, obtain separate sensitive-information consent and apply heightened safeguards. |
| PIPA Art. 16 [L6] | Collect only minimum data required for the purpose. | Keep genomics off backend; no birthdate/address in profile unless strictly necessary. |
| PIPA Art. 21 [L7] | Destroy personal information when no longer needed and make destruction non-recoverable. | Raw import file defaults to delete-after-normalization; “Delete all profile data” must be one action. |
| PIPA Art. 29 + Decree safeguards [L8] | Technical/organizational/physical security measures are required. | Encrypted local DB, Keystore/Secure Enclave, no sensitive logs, security plan, access control for any backend PII. |
| PIPA Art. 30 [L9] | Privacy policy must disclose purposes, retention, third-party provision, destruction, etc. | Publish a plain-language privacy policy plus an in-app “Where my data lives” screen. |
| PIPA overseas transfer [L10] | Overseas transfer has separate legal conditions and disclosure/consent rules. | Do not send genetics to overseas cloud AI. If future cloud use is added, reopen legal review. |
| Medical Service Act Art. 27 [L12] | Non-medical persons may not perform medical acts. | No diagnosis, prescription, treatment instruction, or clinician impersonation. |
| Digital Medical Products Act [L13–L17] | Intended use can trigger health-support-device or digital-medical-device obligations. | MFDS classification before launch; freeze intended-use wording and feature claims after review. |
| AI Basic Act [L18–L22] | AI transparency; potential high-impact obligations in healthcare. | Display AI use, version outputs, risk documentation, human-reviewed content and explanation/provenance. |

## MVP exclusions that reduce legal complexity

Adults only. Do not support minors or family/child profiles at launch.

No pregnancy/fetal genetics, paternity, ancestry/kinship inference, or forensic use.

No raw VCF/BAM/FASTQ upload in the first release.

No new polygenic risk score generated by the startup.

No medication start/stop/dose recommendations.

No symptom diagnosis or triage chatbot.

No cloud LLM receives genotype, variant, disease-risk, or trait values.

No secondary research, model training, sale, advertising targeting, or broker access using user genetics.

04

End-to-end user journey

The experience should feel like one product even though the regulated test and the app have distinct responsibilities.

| Step | User experience | System behavior | Regulatory/data boundary |
| --- | --- | --- | --- |
| 1. Discover | User sees “Private genetic wellness profile.” | Landing page shows supported categories and limits. | No diagnosis claims. |
| 2. Purchase | User buys supported test package / partner test. | Order and entitlement created; no genetic data exists yet. | Merchant and lab identity clearly disclosed. |
| 3. Consent + sample | User follows partner-lab kit instructions. | Lab owns specimen flow and genetic-test consent. | Startup does not possess specimen. |
| 4. Lab result | User receives authoritative lab result. | Result bundle/report contains lab provenance and test version. | Lab remains source of truth. |
| 5. Import | App asks permission to import and process locally. | File validated, parsed, normalized and encrypted locally. | No upload to startup backend. |
| 6. Profile build | User sees 20–100+ trait cards depending on supported test. | Rule engine maps results to approved interpretation IDs. | No unsupported inference. |
| 7. Explore | User reads food, lifestyle, trait and permitted health explanations. | Content retrieved from signed knowledge pack. | Every card shows evidence/provenance. |
| 8. Ask | User asks questions about stored results. | On-device assistant only uses profile + approved content. | Diagnosis/medication boundary enforced. |
| 9. Update | App downloads new public interpretation content. | Signed knowledge pack updates; profile recalculates locally. | User genetics never leave phone. |
| 10. Delete/export | User can export/share or erase profile. | Encrypted export or complete local deletion. | User controls retention. |

## Ideal “first 10 minutes after results” experience

Import the result and show a verification screen: lab, test name, date, number of supported traits, unsupported fields.

Explain privacy in one sentence: “Your result was processed on this device. We did not upload your genetic profile.”

Build a visual profile organized by Nutrition, Metabolism, Lifestyle, Fitness/Recovery, and Supported Health Information.

Show three high-confidence “Start here” insights rather than a wall of 100 genetic cards.

For each insight: result → meaning → evidence → reasonable action → what this does not mean.

Offer “Ask about my results,” but constrain the assistant to the locally stored profile and approved content.

05

Local-first data architecture

“No genomic server” must be a real technical property, not a marketing sentence.

Figure 2. Recommended data architecture: genomic profile stays within the device privacy boundary.

## Data classes

| Data class | Example | Location | Retention |
| --- | --- | --- | --- |
| Genetic source file | Partner JSON, supported PDF, future VCF | Device only | Delete after successful normalization by default; user may retain encrypted copy. |
| Normalized genetic profile | trait_id, genotype/result code, evidence mapping, provenance | Encrypted device database | Until user deletes app/profile. |
| Knowledge pack | Public trait explanations, evidence grades, safe actions, citations | CDN + cached device | Versioned; no personal data. |
| Commerce data | order ID, entitlement, payment receipt status | Backend / PG | Per commerce/accounting requirements; never joined to genomic profile. |
| Fulfillment PII | name/address/phone if startup fulfills physical kit | Backend / fulfillment vendor | Minimize and delete per fulfillment/legal needs. |
| Analytics | screen performance, crashes, generic funnels | Backend analytics | Must exclude trait names, result values, report filenames, free-text health questions. |

## Recommended local profile schema

{ "profile_version": 1, "source": { "lab_id": "partner_lab_01", "test_id": "wellness_panel_v3", "issued_at": "2026-08-01", "signature_verified": true }, "traits": [ { "trait_id": "caffeine_metabolism", "result_code": "SLOWER_METABOLISM", "evidence_grade": "A", "interpretation_id": "caf_slow_v2", "source_marker": "partner-defined marker or variant", "knowledge_version": "2026.08" } ] }

The “result_code” and interpretation mapping should be deterministic. A generative model must never invent a result code or mutate the authoritative lab result.

## Cryptography & platform controls

Encrypt the profile database using a per-install data key protected by iOS Keychain/Secure Enclave and Android Keystore/StrongBox where available.

Use database-level encryption (for example, SQLCipher or equivalent) plus OS file protection.

Disable sensitive values in crash logs and analytics. Create a deny-list for keys such as rsid, genotype, disease, trait_result, report_text, medication and free_text_query.

Add optional biometric re-authentication before opening the profile or exporting results.

When the user deletes the profile, delete the encrypted DB and encryption key; verify no plaintext cache, thumbnail, temporary parser file, or backup artifact remains.

Exclude genomic files from cloud backup by default unless a future end-to-end encrypted backup feature is explicitly built.

## Minimal backend

| Allowed | Order status, payment entitlement, public content-pack version, app configuration, support ticket ID, device-neutral feature flags. |
| --- | --- |
| Forbidden | Raw genotype, normalized trait result, disease-risk values, uploaded report text, user health questions, genetic embeddings. |
| Optional account | Email/phone/social login can be offered, but the local profile must not depend on an account. |
| Knowledge updates | Download signed content packs; device applies them to local profile without uploading profile data. |
| Lab integration | Prefer device-direct retrieval from lab or user file import; startup backend should not proxy the result file. |

06

Scientific content & interpretation model

The main safety risk is not the LLM. It is an incorrect or overstated mapping from a genetic result to a health claim. Make that mapping deterministic, reviewable and versioned.

## Evidence grading

| Grade | MVP display | Meaning | Action |
| --- | --- | --- | --- |
| A — strong | Yes | Well-established association / clear biological or clinical support within the supported test context. | May drive a highlighted insight; still avoid deterministic disease claims. |
| B — moderate | Yes | Replicated association with meaningful but limited predictive value. | Display with stronger uncertainty language. |
| C — limited | Hidden by default | Small studies, population-specific, inconsistent effect, or weak utility. | Do not use for recommendations in MVP. |
| D — exploratory | No | Hypothesis-level or novelty content. | Research only, never consumer guidance. |

## Recommendation layers

| Layer | Allowed in MVP | Example style |
| --- | --- | --- |
| Explain the lab result | Yes | “Your report categorizes caffeine metabolism as slower.” |
| Explain association | Yes | “This trait is associated with slower caffeine clearance in the tested context.” |
| General wellness idea | Yes | “If caffeine affects your sleep, consider earlier timing and observe your response.” |
| Disease-risk inference not reported by lab | No | Do not compute or state a new disease probability. |
| Medication decision | No | Do not say to start/stop/change dose. |
| Diagnosis | No | Do not infer a diagnosis from genotype or user symptoms. |

## Nutrition / food design principle

Food recommendations should not pretend DNA determines a perfect menu. Use genetics as one input into general wellness education. A trait can change the explanation or priority, but the product should not generate disease-treatment diets or precise therapeutic nutrient dosing without a separately validated/regulated pathway.

|  | Safe content pattern Result → association → practical option → self-observation → evidence/limitations. Example: “Your report indicates a lactose-digestion trait associated with reduced lactose tolerance. If dairy causes symptoms, lactose-free options may be easier to tolerate. Genetics does not tell us whether you personally have symptoms.” |
| --- | --- |

## Health / disease section policy

The app may eventually include a Health section, but the MVP should only show health-related findings that are explicitly part of the partner lab’s authorized/certified output and that pass legal/MFDS review. The app should not take a wellness panel and independently transform a few SNPs into a new “cancer/Alzheimer’s/diabetes risk” product.

07

AI architecture & assistant behavior

Use AI for explanation and navigation, not as the source of genetic truth.

## Recommended architecture

| Component | Responsibility | Can be generative? |
| --- | --- | --- |
| Result parser | Verify lab signature/schema; extract supported codes. | No. Deterministic only. |
| Interpretation engine | Map result code to interpretation_id and action tier. | No. Deterministic only. |
| Knowledge retriever | Fetch approved content for relevant interpretation IDs. | No. Deterministic search. |
| Personalization/ranking | Choose which cards to surface based on profile and user preferences. | Prefer deterministic or transparent scoring. |
| Language layer | Rewrite/answer questions using approved profile facts and knowledge. | Yes, preferably on-device and constrained. |
| Safety gate | Detect diagnosis, medication, pregnancy, emergency and unsupported requests. | Hybrid rules + model, with rule-based final enforcement. |

## Assistant system rules

ROLE You explain only the user's locally stored, verified genetic-test results and the approved knowledge pack. HARD RULES 1. Never infer a genotype, diagnosis, disease probability, medication change, pregnancy/fetal result, or paternity relationship not explicitly present in approved structured data. 2. Never turn “association” into certainty. 3. Never claim a food, supplement, exercise plan, or treatment will prevent/cure a disease because of a genetic result. 4. If a user asks about medication, quote only approved pharmacogenomic information if that module is enabled; otherwise direct them to a clinician/pharmacist. 5. If a question cannot be answered from the local profile + approved knowledge, say so. 6. Always expose the evidence grade and source/knowledge version on demand. 7. Do not send the user's genetic profile or question to a remote model unless a separately consented cloud mode is intentionally added in a later product version.

## On-device model strategy

The MVP does not require a large language model to create value. Start with deterministic cards and templated Q&A. If conversational AI is added, use a compact on-device model or a local constrained generation layer over approved content. This avoids overseas transfer and reduces hallucination risk. A cloud assistant can be evaluated only after a separate privacy/regulatory design review.

## Answer template

| 1. Your result | Restate exactly what the lab result says. |
| --- | --- |
| 2. What it may mean | One evidence-bounded association. |
| 3. What it does not mean | State the key uncertainty / non-diagnostic limitation. |
| 4. Practical next step | General wellness option or “discuss with a clinician” when appropriate. |
| 5. Evidence | Grade, source, lab/test version, knowledge-pack version. |

08

Information architecture & screen specification

A design AI should be able to generate the complete MVP from the screen map below without inventing new medical features.

## Primary navigation

| Tab / surface | Purpose | Key content |
| --- | --- | --- |
| Home | Prioritized overview | Privacy status, 3 high-confidence insights, recent knowledge update, “Ask about my results”. |
| Profile | Complete genetic profile | Categories, filters, evidence levels, lab provenance. |
| Explore | Educational content | Trait explainers, food/lifestyle education, glossary; no personalized data required. |
| Privacy | Data ownership & controls | Where data lives, delete, export, re-import, permissions, app-lock. |
| Ask (modal) | Constrained assistant | Only local profile + approved knowledge; safety boundary. |

## Screen inventory

| ID | Screen | Required elements |
| --- | --- | --- |
| S01 | Welcome | Value proposition; “genetic profile stays on your device”; supported-test list; continue. |
| S02 | Scope & safety | Not diagnosis; test limitations; adults-only; AI disclosure; link to privacy. |
| S03 | Buy test | Partner lab identity; test categories; price; what is included; merchant disclosure. |
| S04 | Order status | Kit shipped → sample registered → lab processing → result ready. No genetic values. |
| S05 | Import result | Choose partner result file / secure link; local-processing notice; consent. |
| S06 | Verification | Lab/test/date/signature; supported vs unsupported fields; build profile. |
| S07 | Build progress | Local-only processing; no server upload; short educational animation. |
| S08 | Home | Profile ready, three insights, evidence chips, privacy badge. |
| S09 | Category | Nutrition / Metabolism / Lifestyle / Fitness / Supported Health. |
| S10 | Trait detail | Result, meaning, evidence, action, limitations, source. |
| S11 | Ask | Question input; example prompts; local/private badge; boundary responses. |
| S12 | Data & privacy | Device storage status, encryption, delete, export, diagnostics toggle. |
| S13 | Knowledge update | What changed scientifically; no genetic upload; re-interpret locally. |
| S14 | Share summary | User-selected export; redaction options; explicit warning before sharing. |

## Trait-detail component

| Header | Trait name + category icon + evidence chip. Never “good/bad gene.” |
| --- | --- |
| Your result | Plain-language result code; optional technical details collapsed. |
| Meaning | 2–4 sentences; one main association. |
| What you can do | 1–3 general actions; no treatment language. |
| Limitations | Always visible; genetics is not destiny; environment and symptoms matter. |
| Evidence | Grade, last-reviewed date, source links/IDs, population caveats. |
| Source | Partner lab/test/version. If a field is unsupported, say so instead of guessing. |

## Design tone

Calm, scientific, private, modern — closer to a premium health wallet than a hospital dashboard.

Do not use red/green to imply genetically “bad/good.” Reserve red for safety blocks and errors.

Use neutral evidence chips: Strong / Moderate / Limited.

Show uncertainty visually: “associated with,” confidence language, and expandable evidence details.

Avoid gamification of disease risk, longevity scores, leaderboards, or anxiety-inducing push notifications.

Korea-first typography and localization. Korean should be the product default; English can be secondary.

09

Design system for a design AI

These constraints are part of safety. The UI must communicate uncertainty, provenance and privacy as first-class information.

## Visual tokens

| Token | Recommended direction | Do not do |
| --- | --- | --- |
| Primary | Deep navy for trust / structural hierarchy. | Clinical blue everywhere. |
| Accent | Muted teal for privacy, active states, positive interaction. | Neon “biohacking” green. |
| Warning | Warm amber for evidence limitations / regulatory boundaries. | Alarm red for ordinary risk tendency. |
| Danger | Muted red only for destructive action, security issue, urgent disclaimer. | Red “bad gene” labels. |
| Background | Warm/cool off-white with clean card surfaces. | Black hacker/DNA aesthetic. |
| Typography | Pretendard / system Korean sans; 17–20px key result, 14–16px body, 12–13px evidence metadata. | Tiny legal text or dense scientific tables as the main UI. |

## Core reusable components

| Component | States | Critical behavior |
| --- | --- | --- |
| Privacy badge | Local / Importing / Exported / Deleted | Tapping explains exactly where data lives. |
| Evidence chip | Strong / Moderate / Limited | Never hidden on personalized result cards. |
| Trait card | Neutral / new update / attention | Shows result + one sentence; no deterministic disease language. |
| Source footer | Lab + test + knowledge version | Always available on detail screen. |
| Boundary banner | Medication / diagnosis / unsupported | Stops unsafe flow and suggests safe next step. |
| Delete sheet | Profile only / source file / everything | Explains irreversible deletion and local scope. |

## Korean copy examples

| Use case | Suggested Korean |
| --- | --- |
| Privacy promise | “유전 결과는 이 기기에서 처리되고 저장됩니다. 회사 서버에는 유전 프로필을 저장하지 않습니다.” |
| Uncertainty | “이 결과는 특정 경향과 관련이 있을 수 있지만, 질병 발생 여부를 결정하지는 않습니다.” |
| Medication boundary | “약 복용을 시작·중단하거나 용량을 바꾸는 근거로 사용하지 마세요. 의료진 또는 약사와 상의하세요.” |
| Unsupported | “현재 검사 결과만으로는 이 질문에 답할 수 없습니다.” |
| Evidence | “근거 수준: 강함 · 마지막 검토: 2026.08” |

10

Engineering implementation specification

The core should be auditable and deterministic. The “AI” layer sits above a verified result engine, not inside it.

## Recommended stack

| Mobile | Flutter for iOS/Android consistency; native Swift/Kotlin bridges only where needed for secure storage, file APIs or on-device ML. |
| --- | --- |
| State / navigation | Riverpod + go_router (or equivalent predictable state/navigation architecture). |
| Local database | SQLite via Drift/Room-equivalent + SQLCipher or platform-equivalent encryption. |
| Secure key storage | iOS Keychain / Secure Enclave; Android Keystore / StrongBox where supported. |
| Rule engine | Small pure module (Dart or Rust core) with testable input → interpretation mapping. |
| Content packs | Versioned JSON/SQLite bundle signed by company release key; verify signature before activation. |
| On-device AI | Optional later: llama.cpp / ONNX Runtime / ExecuTorch-class runtime depending model and device constraints. |
| Backend | Minimal API for payment entitlement, order status, configuration and signed public content. No personalized genetics endpoints. |
| Observability | Crash/performance only; strict redaction; no trait IDs/result values/free-text health questions. |

## Module boundaries

/app /commerce # orders, entitlement; no genetics /import # file selection + schema/signature validation /genome_core # deterministic normalization + interpretation IDs /profile # encrypted local profile repository /knowledge # signed public content packs /assistant # local grounded Q&A + safety policy /privacy # deletion, export, backup, lock state /ui # design-system components and screens /telemetry # generic events with sensitive-field deny-list Rule: commerce/telemetry modules cannot import genome_core/profile modules.

## Supported result input — MVP

| Priority | Format | Decision |
| --- | --- | --- |
| P0 | Partner signed structured bundle | Primary. Best safety, easiest validation, exact schema and provenance. |
| P1 | Partner PDF with stable template | Supported only with deterministic template parser and manual verification screen. |
| P2 | Other Korean lab PDF | Future compatibility adapters; do not use generic LLM extraction as sole source of truth. |
| P3 | VCF | Future regulated module only. |
| P4 | BAM / FASTQ | Not an app-MVP format. Very large and implies deeper bioinformatics / clinical interpretation. |

## Import acceptance rules

Reject result bundle if lab signature, schema version, checksum or test ID is invalid.

Show unsupported trait count instead of silently dropping it.

Never infer missing alleles/variants.

Never convert ambiguous PDF/OCR text to a health result without explicit user confirmation and a deterministic parser confidence rule.

Persist source provenance with every result so it can be traced and reinterpreted after knowledge updates.

If knowledge mapping changes, preserve previous interpretation version for audit/history.

11

Data contracts & APIs

These contracts prevent accidental privacy regression when a coding AI adds “convenient” backend features.

## Backend API — allowed surface

POST /v1/orders # create non-genomic order GET /v1/orders/{id}/status # fulfillment status only POST /v1/entitlements/verify # verify paid access GET /v1/knowledge/latest # public content-pack metadata GET /v1/knowledge/{version} # signed public content pack POST /v1/support/tickets # no result/profile attachment by default ABSENT BY DESIGN: POST /upload-dna POST /analyze-genome POST /profile-sync POST /ai-chat-with-genetics POST /analytics/trait-result

## Content-pack schema

{ "knowledge_version": "2026.08", "signature": "...", "interpretations": { "caf_slow_v2": { "title_ko": "카페인 대사 경향", "evidence_grade": "A", "meaning": "...approved copy...", "limitations": "...approved copy...", "actions": ["...general wellness action..."], "sources": ["source_id_001"], "prohibited_claims": ["diagnosis", "medication_change"] } } }

## Telemetry allow/deny list

| Allowed | Forbidden |
| --- | --- |
| screen_view: profile_home | trait_id / genotype / variant / interpretation_id tied to a person |
| import_started / import_success / import_failed_reason_code | report filename, report text, raw file, parse payload |
| knowledge_pack_updated | disease name + user result |
| delete_profile_completed | free-text health questions |
| app_version / OS / device class | medication, pregnancy, symptoms, lab result values |

12

Privacy & security threat model

The privacy story is only credible if the design prevents common accidental leaks: logs, backups, screenshots, analytics, support attachments and cloud model calls.

| Threat | Example | Mitigation |
| --- | --- | --- |
| Analytics leakage | “trait=cancer_risk_high” sent to analytics. | Schema deny-list; generic event names; automated tests inspect outbound events. |
| Crash-log leakage | Parser exception includes raw report line. | Structured error codes only; strip file contents before crash reporting. |
| OS/cloud backup | Encrypted DB copied to user cloud backup. | Disable profile DB backup by default or require E2E encrypted backup design. |
| Support leakage | User attaches raw DNA to support ticket. | Default support UI refuses genetic attachments; provide local diagnostics export without genetics. |
| Cloud AI leakage | Assistant sends full profile to remote API. | No remote AI endpoint in MVP; network policy test verifies assistant works offline. |
| Lost phone | Unlocked app reveals profile. | Device encryption + optional biometric app lock + hidden notification text. |
| Screen sharing | Sensitive result visible in screenshots. | Optional screenshot protection for detail/export screens; privacy warning. |
| Result tampering | Modified JSON produces false traits. | Lab signature + checksum + version validation. |
| Knowledge compromise | Malicious content pack changes guidance. | Signed packs; pin trusted release key; rollback support. |

## Privacy UX requirements

A “Privacy” screen must answer: What is on this phone? What is on our server? What does the lab have? What is shared with analytics?

User must be able to delete the genomic profile without deleting their purchase receipt/account and vice versa.

Provide a “Reset to zero” action that deletes import file, profile DB, assistant history, cached personalized content and local encryption key.

No dark pattern should make sensitive-data consent mandatory for features that do not require it.

If a future cloud feature is introduced, it must be separate opt-in, with a visible data-flow explanation and no silent migration from local mode.

13

MVP scope & backlog

Keep the first release deliberately narrow so it can be legally classified, clinically reviewed and tested end-to-end.

## MUST — launch scope

Partner-lab purchase / handoff flow with test scope and lab identity.

Adults-only onboarding, scope disclaimer, AI disclosure, privacy disclosure.

Partner signed result import; optional stable partner-PDF adapter.

Local normalization + encrypted profile database.

Five top-level categories: Nutrition, Metabolism, Lifestyle, Fitness/Recovery, Supported Health Information.

Evidence grade + provenance on every personalized insight.

Food/lifestyle guidance limited to approved general-wellness content.

Local delete/export controls and optional biometric lock.

Signed knowledge-pack update mechanism.

Safety boundary for diagnosis, medication, pregnancy/minors and unsupported questions.

No-sensitive-telemetry automated test suite.

MFDS classification outcome / required reporting completed before public launch.

## SHOULD — if low risk after review

On-device conversational Q&A grounded in profile + approved content.

Shareable doctor-summary PDF generated locally with user-selected results.

Lab result status inside the app without importing any genetics to the startup backend.

Accessibility mode and larger typography.

Korean-first content with English translation.

## WON’T — MVP

VCF/BAM/FASTQ import.

Novel disease risk / polygenic risk scoring.

Medication dosing or treatment selection.

Family/child/pregnancy genetics.

Ancestry/relative matching/social DNA network.

Cloud genomic sync.

Genetic data monetization or research reuse.

Open-ended cloud chatbot with access to profile.

14

Engineering acceptance criteria

A coding AI should treat these as release gates, not suggestions.

| Feature | Acceptance criteria |
| --- | --- |
| Import | Valid supported bundle imports offline; invalid signature/schema fails safely; no network call contains file/result content. |
| Profile | Every visible result maps to a source result code + interpretation ID + knowledge version. |
| Content | No personalized recommendation can render without an evidence grade and approved content ID. |
| Assistant | Unsupported/diagnostic/medication questions trigger the correct boundary response; assistant never invents genotype/result. |
| Deletion | One action removes profile DB, source cache, personalized assistant history and key; subsequent app launch shows no profile. |
| Telemetry | Automated integration test captures all outbound traffic and verifies forbidden fields/patterns never appear. |
| Offline | After import and content pack are present, core profile + Q&A works in airplane mode. |
| Update | New signed knowledge pack can update wording locally without sending profile to server; invalid signature rejected. |
| Accessibility | Dynamic text does not clip; evidence/source metadata remains readable; all critical controls have labels. |
| Localization | No medical/legal English fallback appears in Korean release unless explicitly intended. |

## Scientific QA gates

Golden test fixture for every supported result code and expected interpretation ID.

Independent medical/genetics reviewer signs off each Grade A/B interpretation and limitation language.

Population applicability documented; do not imply a study applies equally across populations when evidence is limited.

Knowledge pack has immutable review metadata: author/reviewer/date/source/version.

Any change from informational wellness to disease prediction triggers regulatory change review before release.

15

Startup model, pricing & operations

The app can be lightweight; the partner-lab economics and regulatory lane determine whether the ≤₩99,000 price is commercially sustainable.

## Recommended commercial structure

| Stage | Merchant/test relationship | Why |
| --- | --- | --- |
| Pilot | Certified lab is clearly the testing provider/merchant; app access included via code or bundle partnership. | Lowest ambiguity around who performs the genetic test. |
| Scale | Single customer checkout can be explored through agency/reseller/white-label contract after legal review. | Better UX, but requires clear allocation of testing, consent, refunds and liability. |
| Clinical expansion | Hospital/lab partnership; possibly regulated digital medical device. | Unlocks medical features with institutional governance. |

## Price architecture

| Retail target | ≤ ₩99,000 all-in for one supported test + permanent base app unlock. |
| --- | --- |
| Primary cost | Wholesale lab test + kit + shipping/fulfillment. This must be quoted before committing to price. |
| Software cost | Very low per user if core interpretation is on-device; backend handles commerce/content only. |
| Margin rule | Do not launch the price until lab + fulfillment + payment + support leaves a healthy gross margin and refund buffer. |
| Upsell policy | Future optional modules should be product-value upgrades (new regulated test or clinician service), not paywalls around the user’s existing raw result. |

## What makes the business defensible

Lab integrations and normalized result schema across Korean providers.

High-quality Korean explanation UX and trusted evidence review process.

Local-first privacy architecture that can be externally audited.

Versioned interpretation knowledge base and safety policy.

MFDS/compliance maturity that competitors cannot cheaply imitate with a generic chatbot.

Eventually, a portable “genetic health wallet” that can connect to hospitals and wearables without centralizing the raw genome.

## Main business risks

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Test economics | Lab wholesale price may leave too little margin below ₩100k. | Negotiate narrow high-value panel; pilot before fixed price promise. |
| Consumer expectation | Users may expect “all diseases” from one test. | Position around useful supported traits; explain test coverage before payment. |
| Regulatory reclassification | Feature/copy change can move the app into regulated medical-device territory. | Feature claim registry + legal/MFDS review gate. |
| Weak evidence | Genetic wellness can become pseudoscience. | A/B evidence threshold; medical reviewer; no “perfect diet” claims. |
| Trust | DNA privacy anxiety is high. | Local architecture, external security review, transparent data-flow screen. |
| Low repeat use | DNA does not change. | Ongoing value through education, knowledge updates, optional health tracking — without forcing subscription. |

16

Validation plan before full build

Validate the customer promise and the partner economics before investing in deep genomics infrastructure.

## Four hypotheses to test

| Hypothesis | Test | Pass signal |
| --- | --- | --- |
| People will pay ≤₩99k for test + app | Landing page / prototype with real supported categories and privacy promise. | Meaningful checkout/waitlist intent at target price. |
| Local privacy is a differentiator | A/B message: “AI genetic insights” vs “DNA stays on your phone.” | Privacy framing improves trust/conversion or interview preference. |
| Users value ongoing app after report | Prototype sessions after result review. | Users can name recurring jobs: food choices, explaining results, sharing with doctor, updates. |
| Lab economics work | Get written quotes and integration requirements from multiple certified labs. | At least one partner meets quality/scope/margin needs. |

## Pilot metrics

| Commerce | Visit → purchase; refund/cancellation; kit activation; sample return. |
| --- | --- |
| Lab flow | Sample → result completion; support contacts; failed/invalid result imports. |
| Product | Import completion; profile viewed; trait-detail depth; Ask usage; 30-day return. |
| Trust | Privacy-screen opens; delete/export usage; user trust survey; complaints about claims. |
| Safety | Unsupported medical requests; boundary-response success; reviewer-reported misleading copy. |
| Economics | Gross margin per test package; support cost; paid acquisition cost if used. |

17

Korea launch checklist

Treat the checklist as a dependency graph. Do not solve regulation after design and engineering are finished.

| Workstream | Before public launch |
| --- | --- |
| Corporate / commerce | Korean entity/business registration; e-commerce/online-sales obligations; terms, refund/cancellation and customer-support policy. |
| Lab | Certified DTC partner selected; certification scope verified; quality/SLA; consent ownership; result schema; incident/recall responsibility. |
| MFDS | Written classification/consultation on intended use; complete required health-support-device reporting/certification or medical-device process, if applicable. |
| Privacy | Data map; PIPA sensitive-information analysis; separate consents where needed; privacy policy; CPO/owner; retention/deletion plan; processor agreements. |
| AI Act | Determine whether assistant/product is high-impact; AI disclosure; risk/explanation/human-oversight documentation as applicable. |
| Science | Medical/genetics advisor; evidence policy; source registry; content review workflow. |
| Security | Threat model; encryption; logging/analytics audit; penetration test; secure deletion validation. |
| App stores | Health/medical claims reviewed; privacy nutrition labels / data-safety forms match actual network behavior. |
| Customer support | Scripts for “am I sick?”, medication questions, result mismatch, deletion, lost phone and lab issues. |
| Incident response | Plan for incorrect interpretation, compromised content pack, lab correction/reissued result, privacy incident and product recall/update. |

18

Future improvements roadmap

The future version should become more medically useful only as the regulatory and clinical infrastructure matures. Improvements are staged so each layer has a clear safety and compliance dependency.

## Phase A — Private genetic wellness wallet

Multiple certified DTC lab adapters with a common normalized schema.

On-device assistant with citation/evidence view.

Signed scientific knowledge updates and “what changed” changelog.

Local doctor-summary export and user-controlled redaction.

Optional secure device-to-device transfer using end-to-end encryption.

## Phase B — Hospital report compatibility

Import selected Korean hospital genetic reports as documents, initially for explanation of already reported findings.

Template-specific parsers and a manual confirmation screen instead of generic AI extraction.

FHIR/HL7-compatible provenance model for future clinical exchange.

“Bring to my doctor” mode with a concise provenance-rich summary.

No assumption that every hospital will release raw FASTQ/BAM/VCF.

## Phase C — Regulated health modules

Pharmacogenomics module created with a certified/clinical partner and MFDS pathway; never direct medication changes without clinician workflow.

Disease-risk modules only where scientifically validated and legally/clinically authorized.

Clinician portal that receives only user-authorized exports, not a default central genome database.

Human review/escalation for high-impact findings.

Formal performance monitoring, post-market safety process and model/knowledge change control.

## Phase D — Raw genomics / WGS

VCF import with validated variant normalization and annotation pipeline.

Whole-genome/exome support only after the company has a defensible regulatory and clinical interpretation pathway.

Local or privacy-preserving bioinformatics where device capability allows; otherwise explicit secure clinical processing with consent.

No generative model should directly interpret raw variants without deterministic annotation and clinical evidence layers.

## Phase E — Broader personal health model

Optional wearable, lab-test and lifestyle data so genetics becomes one stable layer of a broader health profile.

On-device longitudinal recommendations based on sleep/activity/nutrition signals, with separate medical-device assessment as scope expands.

Internationalization after per-country legal review (Japan, Singapore, EU, US are different regimes).

Optional research participation only through a separate explicit program, independent consent, governance/IRB analysis and clear withdrawal path.

Federated or privacy-preserving learning only after external privacy review; never make research reuse the default price of using the app.

## Future feature gate template

Before adding ANY new health/genetic feature, answer: 1. What exact user-facing claim does this feature make? 2. Is the result already present in the authoritative lab report, or are we creating a new inference? 3. Does it diagnose, predict treatment response, monitor treatment, or influence medication? 4. Does it process sensitive data on a company/third-party server? 5. Does it change the MFDS intended-use/classification? 6. Does it change Bioethics Act testing/interpretation obligations? 7. Does it change AI Basic Act high-impact status/duties? 8. What evidence grade and reviewer support the claim? 9. Can the feature work locally without new data collection? 10. What rollback/recall path exists if the interpretation is wrong?

19

Dev AI handoff — implementation directive

This section can be copied into a coding agent as the top-level build brief. It intentionally contains hard “do not” constraints.

PROJECT: Genome Companion Korea — MVP GOAL Build a Korea-first iOS/Android genetic wellness app. A certified lab performs the test. The user imports the authoritative result. The app creates an encrypted local health profile and provides evidence-bounded explanations. Genomic data must not be stored or processed by the startup backend. NON-NEGOTIABLE ARCHITECTURE - Core result parsing and interpretation are deterministic and local. - Backend contains commerce/order/entitlement/public knowledge packs only. - No /upload-dna, /profile-sync or cloud-genetic-chat endpoint. - All local profile data encrypted at rest with platform-secured keys. - All personalized output has source provenance + evidence grade + knowledge version. - Scientific content comes from signed versioned knowledge packs, never improvised by code or LLM. - Telemetry must never include genotype, variant, trait result, disease name tied to a user, report text, free-text health questions or medication data. MVP INPUT 1. Partner signed structured result bundle. 2. Optional stable partner-PDF adapter with deterministic parser and user verification. DO NOT implement VCF/BAM/FASTQ. MVP SCREENS S01 Welcome; S02 Scope/Safety; S03 Buy Test; S04 Order Status; S05 Import; S06 Verify; S07 Build; S08 Home; S09 Category; S10 Trait Detail; S11 Ask; S12 Privacy; S13 Knowledge Update; S14 Share Summary. SAFETY - No diagnosis. - No novel disease-risk scoring. - No medication start/stop/dose instructions. - No pregnancy/fetal/minor features. - No cloud model with genetics. - Unsupported question => explicit inability to answer from current test. DELIVERY ORDER A. Design system + navigation shell. B. Local encrypted profile repository and delete/reset flow. C. Signed result-bundle validator/parser. D. Deterministic interpretation engine + fixtures. E. Signed knowledge-pack loader. F. Profile/category/detail UI. G. Commerce/order integration without genetics. H. Privacy/telemetry hardening and outbound-network tests. I. Optional on-device grounded assistant. J. Release QA + regulatory copy freeze. RELEASE TEST Capture all outbound network traffic while importing, viewing every profile screen, asking assistant questions, exporting and deleting. The test fails if any personalized genetic/health field is observed.

20

Design AI handoff — design directive

Use this as the design-agent brief. The aim is premium consumer health, not genomics sci-fi and not a clinical EHR.

DESIGN A KOREA-FIRST MOBILE APP: “Genome Companion” PERSONALITY Calm, private, scientific, premium, approachable. The product should feel like a personal health wallet. VISUAL DIRECTION - Deep navy structure, muted teal accent, warm off-white surfaces. - Avoid neon biotech aesthetics, DNA helix wallpaper, hacker motifs and hospital-blue overload. - Never use red/green to represent “bad/good genes.” - Korean-first typography (Pretendard/system Korean sans), comfortable reading size. - Cards are spacious; scientific details are expandable. MANDATORY INFORMATION ON PERSONALIZED RESULT DETAIL 1. Trait name. 2. “Your result” in plain language. 3. Evidence chip: Strong / Moderate / Limited. 4. “What it may mean.” 5. “What it does not mean.” 6. General wellness action(s), if approved. 7. Source: lab + test + date + knowledge version. 8. Optional technical details collapsed. PRIVACY UX - Persistent small badge: “Stored on this device.” - Dedicated screen: “What is on your phone / our server / the lab.” - Delete all genomic data in one clear flow. - Export/share always requires an explicit confirmation. SAFETY UX - Medication, diagnosis, pregnancy/minor and unsupported flows use a calm boundary card, not a scary error. - Do not show percentage disease risk unless that exact regulated feature is enabled and supplied by the authoritative module. - Never show “health score,” “genetic age,” “longevity score,” or “perfect diet score” in MVP. KEY SCREENS Welcome → Scope/Safety → Buy Test → Order Status → Import → Verify Result → Build Profile → Home → Category → Trait Detail → Ask → Privacy → Knowledge Update → Share Summary. HOME Header: “Your genetic profile” + privacy badge. Hero: 3 high-confidence insights, not a long feed. Sections: Nutrition / Metabolism / Lifestyle / Fitness & Recovery / Supported Health. CTA: “Ask about my results.” Secondary: “What changed in the latest knowledge update?” COPY TONE Use “associated with,” “may,” “tendency,” “evidence,” “your report shows.” Avoid “you will,” “bad gene,” “perfect,” “diagnosis,” “cure,” “prevent,” or medication instructions.

21

Risk register & decision log

Use this as the product governance table during development. Every high-risk feature requires an owner and a release decision.

| Risk | Likelihood | Impact | Owner / control |
| --- | --- | --- | --- |
| App classified as health-support/digital medical product | Medium–High | High | Founder + regulatory counsel; MFDS consultation before scope freeze. |
| Feature crosses into diagnosis/medical act | Medium | Very high | Product claim registry; medical/legal review; hard assistant boundary. |
| Genetic data leaks through telemetry | Medium | Very high | Privacy engineer; network-capture test; schema deny-list. |
| Lab result misparsed | Medium | High | Structured signed bundle; deterministic parsers; verification screen. |
| Scientific claim overstated | Medium | High | Evidence grading + medical reviewer + source/version requirements. |
| User assumes genetics is destiny | High | Medium–High | UX limitation language on every result; educational onboarding. |
| Under-₩100k economics fail | Medium | High | Lab quote before launch; narrow panel; pilot pricing. |
| Low repeat engagement | High | Medium | Knowledge updates, explanations, share flows; do not rely on subscription. |
| AI hallucination | Medium | High | Local grounded generation; deterministic truth layer; safety gate. |
| Hospital raw data unavailable | High | Medium | Do not depend on it; support reports/partner result first. |

APPENDIX A

Official Korean legal sources

Official government sources used for the regulatory framing in this document. Checked for the 2026 operating environment; laws and guidance can change, so re-check before launch.

L1  Bioethics and Safety Act, Art. 49-2 — genetic testing institution evaluation/certification — official source

L2  Bioethics and Safety Act, Art. 50 — restrictions on genetic testing / misleading advertising — official source

L3  Bioethics and Safety Act, Art. 51 — consent for genetic testing/specimen handling — official source

L4  Personal Information Protection Act, Art. 23 — sensitive information — official source

L5  PIPA Enforcement Decree, Art. 18 — genetic test results are genetic/sensitive information — official source

L6  PIPA, Art. 16 — data minimization — official source

L7  PIPA, Art. 21 — destruction of personal information — official source

L8  PIPA, Art. 29 — security safeguards — official source

L9  PIPA, Art. 30 — privacy policy — official source

L10  PIPA, Art. 28-8 — overseas transfer of personal information — official source

L11  Medical Service Act, Art. 21 — patient access/copies of records — official source

L12  Medical Service Act, Art. 27 — prohibition of unlicensed medical acts — official source

L13  Digital Medical Products Act — definitions / digital medical devices — official source

L14  MFDS e-Medical Device: overview of digital medical products / health-support devices — official source

L15  MFDS: Digital medical device classification and grade guidance (2026 posting) — official source

L16  Digital Medical Products Act Enforcement Rule — 2026 health-support device reporting/performance framework — official source

L17  MFDS Notice: Digital Medical Product Classification / Grade Designation Rules — official source

L18  AI Basic Act, Art. 2 — high-impact AI includes healthcare/medical-device domains — official source

L19  AI Basic Act, Art. 31 — AI transparency duties — official source

L20  AI Basic Act, Art. 33 — confirmation of high-impact AI status — official source

L21  AI Basic Act, Art. 34 — duties for high-impact AI providers — official source

L22  AI Basic Act, Art. 35 — high-impact AI impact assessment — official source

## Legal interpretation cautions

Local-only processing materially reduces company exposure to genetic data, but it does not automatically exempt the product from all privacy, digital-health or AI obligations. Applicability depends on the company’s role, the intended use, and actual data flows.

A patient’s right to medical records is not a guaranteed right to every raw bioinformatics artifact. Build against reports/structured lab output first.

A disclaimer (“not medical advice”) does not neutralize a product whose actual intended use/function is diagnosis or treatment prediction.

Changing marketing copy can change regulatory classification. Treat claim language as version-controlled product configuration.

Before launch, obtain Korean counsel on the exact lab contract, DTC scope, PIPA role allocation, digital medical-product classification, commerce flow and AI Basic Act status.

APPENDIX B

Product requirements snapshot

A concise checklist for a product-management or agentic workflow.

| ID | Requirement | Priority |
| --- | --- | --- |
| PR-001 | User can buy/activate a supported certified genetic test without the startup becoming the testing institution. | P0 |
| PR-002 | Genetic result import and profile generation work with no startup genomic backend. | P0 |
| PR-003 | Profile is encrypted locally and deletable in one action. | P0 |
| PR-004 | Every personalized insight has evidence grade, source result and knowledge version. | P0 |
| PR-005 | MVP never generates diagnosis, novel disease risk or medication instructions. | P0 |
| PR-006 | Knowledge packs update separately from profile; re-interpretation is local. | P0 |
| PR-007 | Outbound telemetry is provably free of sensitive/genetic content. | P0 |
| PR-008 | App discloses AI use and local/private processing in Korean. | P0 |
| PR-009 | Supported health module visibility is feature-gated by regulatory approval/config. | P0 |
| PR-010 | Share/export is user-selected and local, with privacy confirmation. | P1 |
| PR-011 | On-device Q&A uses only profile + approved knowledge and works offline. | P1 |
| PR-012 | Hospital report compatibility can be added without changing core schema. | P2 |

## Final recommendation

|  | Build it — but build the privacy/regulatory architecture first The strongest Korean startup version is not “cheap DNA diagnosis.” It is a certified-test companion and private genetic health wallet with a compelling ≤₩99,000 entry point. If the company proves demand, lab economics and trust, it can later climb the regulatory ladder into pharmacogenomics, disease-risk modules, hospital integration and raw genomics. The local-first architecture remains useful at every stage. |
| --- | --- |